DESIGN / SPARK / BACKFILL

Historical backfill of 2019-2022 legs into partitioned recon tables

Spark 3.4 on northstar-batch-eks, 4.6 billion rows, without starving online match

| Document ID | CLH-TDD-2024-014 |
| --- | --- |
| Version | 1.2 |
| Status | Approved |
| Date | July 23, 2024 |
| Author | Aman Kumar |
| Role | Software Engineer II |
| Team / engagement | Clearhaven recon platform |
| Audience | SE II, data, DBA, and PM deciding how 2019-2022 history lands in recon partitions |
| Classification | INTERNAL |
| Owners | Aman Kumar (backfill job), Chris Patel (data), Rina Das (DBA), Priya Nair (EM) |
| Related | CLH-TDD-2023-011, CLH-SOP-2024-011, CLH-PRD-2024-002, CLH-TDD-2023-014, ns-eks-batch-01, CLH-4811 |

Revision history

| Ver | Date | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | July 9, 2024 | Aman Kumar | First design after Rahul asked for 4-year search in the replay PRD. |
| 1.1 | July 16, 2024 | Chris Patel | Spark plan, partition math, $11.2k cost table. |
| 1.2 | July 23, 2024 | Aman Kumar | Approved. DST edge and the rejected OLTP-primary path. |

What this is

We need 2019-01-02 through 2022-12-30 legs in the partitioned recon tables so Helen Cho can run multi-year break searches and so CLH-PRD-2024-002 replay works on restatements that cite old lots. That is 4.6 billion rows. This design runs Spark 3.4.2 on the dedicated northstar-batch-eks cluster (ns-eks-batch-01), upserts idempotently into recon.leg_raw and recon.leg_break partitions, and is forbidden from touching the OLTP primary as a scan source or as a write target for bulk load. One-off cost is $11.2k. Online match stays on ns-eks-clh-prod-01 and ns-pg-clh-recon-01. The ugly edge is settlement_date timezone for a 2019 DST bug that shifted 41,882 legs by one calendar day.

# 2019-2022 leg backfill

recon.leg_raw and recon.leg_break are monthly range-partitioned as of CLH-TDD-2023-011. Live traffic writes 2023-01 onward. Everything older lives in Glacier-class Parquet in s3://ns-clh-history-prod/legs/dt=YYYY-MM-DD/ left there by the 2022 warehouse export that Chris Patel ran when we decommissioned the old monolith. Helen cannot query Glacier from Metabase. The replay PRD needs those lots because RailClear restatements in 2024 still cite 2020 allocations for some correspondent 2219 tax-lot arguments. Marcus Bell confirmed with Clearhaven middle office that they will not accept 'history is offline' as an answer after September 2024. So we load it. Once. Into the partitioned tables. With a job that can be killed at 16:50 ET without corrupting 2024 data.

4.6 billion rows is Chris's count from the Parquet footer sums, not a guess. 2019: 0.94B, 2020: 1.12B, 2021: 1.28B, 2022: 1.26B. Average row in Parquet is 184 bytes compressed, 612 bytes reconstructed into the JDBC insert shape. If you run the arithmetic on ns-pg-clh-recon-01 you get a table rewrite that would take the primary for most of a week and would starve match. That is the path this design rejects. Spark on ns-eks-batch-01 writes to a side cluster ns-pg-clh-recon-bulk-01, we attach partitions, we swap. Details below.

## Decision

DECISION Run the backfill on northstar-batch-eks with Spark 3.4.2. Source is the Parquet history bucket. Writes go to ns-pg-clh-recon-bulk-01, then partitions ATTACH to the prod primary during a Saturday freeze window with Rina Das. Do not SELECT 4.6B rows out of the OLTP primary. Do not COPY into the primary. Do not run Spark executors in clearhaven-prod. Budget $11.2k one-off, already socialized with Priya Nair. Idempotent upsert key is (leg_id, source_system, as_of_ts). Settlement_date is stored as date in America/New_York with an explicit dst_shift_2019 flag for the 41,882 rows the 2019 bug touched.

Rahul Deshmukh asked whether we could just raise the primary to r6i.8xlarge for two weeks and load in place. Rina Das said no on 2024-07-11, in the meeting, out loud, so it would be in the notes. The primary already sits at 61.4% cache hit for the hot partitions during month-end and 12-40s write stalls when autovacuum loses. A 4.6B row COPY would finish autovacuum as a product. We are not doing that.

## Constraints

Online match on ns-eks-clh-prod-01 must not see CPU steal, Kafka consumer lag, or Postgres write latency over 40ms p95 attributable to the backfill. Diego Alvarez will page us if p95 goes over 40ms for 5 minutes.

The job must be idempotent. A kill at 60% and a restart must not duplicate legs. Helen's count distinct on leg_id is the audit.

2019-2022 data is financial history. Same handling as live: no dumps to laptops, no sample CSVs in Slack. Spark event logs go to the encrypted history bucket, not to a public Spark UI on the internet.

Must finish before 2024-09-20 so Helen has a month of practice queries before the September month-end that the capacity memo cares about.

Cost cap $12.5k. Estimate is $11.2k. If we cross $12.5k we stop and replan, we do not quietly keep the cluster up over a weekend.

Rina approves every ATTACH PARTITION. Aman does not run ATTACH on a Saturday morning alone.

## Why not the OLTP primary

ns-pg-clh-recon-01 is the source of truth for live match. It is also a single writer with 16 vCPU and 128Gi RAM, already doing month-end at 8.2M files/day class. A Spark JDBC read of 4.6B rows from that box would take sequential scans on toasted XML (yes, some 2019 rows still have the XML blob in-row from the monolith). Chris tried a 10-million-row probe on 2024-07-08 against a snapshot restored to the bulk cluster, not against prod, and saw 14.6 minutes. Linear scaling is a lie because of XML toast, but even a friendly 400x is days of scan. A JDBC write of 4.6B rows into the live tables would generate WAL that ships to the sync replica, fill the 4TB data volume (we have 2.14TB free of 8TB, and the reconstructed 4.6B is about 2.62TB before indexes), and trip the disk alarm Diego already watches. We would also block CLH-SOP-2024-011 migrations for a week. Rejected.

The other rejected variant was logical replication from a restored 2019 snapshot of the old monolith's Postgres into prod. The monolith schema does not match recon.leg_raw. We would write a converter anyway, and the snapshot restore still needs a cluster. That converter is Spark. Skip the extra replica and start with Parquet, which already exists and is the file Chris checksummed.

## Cluster: northstar-batch-eks

ns-eks-batch-01 is the dedicated EMR-shaped cluster we already use for the overnight RailClear splitter scale tests. Kubernetes 1.28, Spark operator 3.4.2, node group batch-r6id.4xlarge (16 vCPU, 122Gi, 1x800Gi NVMe). We will run a SparkApplication named clh-leg-history-backfill with 1 driver (4 vCPU, 16Gi) and 24 executors (4 vCPU, 28Gi, 2 cores each in Spark terms). That is 96 executor cores. The node group autoscale max is 32 nodes; we will cap this job at 8 nodes so the overnight splitter tests still have room. Priya confirmed the cap with the platform team on 2024-07-18.

The Spark UI is only reachable from ops-bastion-03 via the internal ALB spark-ui.batch.internal.northstar.example. Do not poke a hole. Event logs: s3://ns-clh-history-prod/spark-events/clh-leg-history-backfill/. Diego will delete them after 90 days.

If a PR tries to add a Spark executor to clearhaven-prod, reject it.

| Piece | Where | Size / count | Notes |
| --- | --- | --- | --- |
| Source Parquet | s3://ns-clh-history-prod/legs/dt=2019-01-02 .. dt=2022-12-30 | 4.6B rows, 812.4Gi compressed | Checksums in _SUCCESS and Chris's manifest |
| Spark | ns-eks-batch-01, Spark 3.4.2 | 24 executors x 4 vCPU x 28Gi | Cap 8 nodes |
| Bulk Postgres | ns-pg-clh-recon-bulk-01, PG 14.10 | 16 vCPU, 128Gi, 8TB gp3 12000 IOPS | Empty except the partition shells Rina will create |
| Prod primary | ns-pg-clh-recon-01 | untouched for bulk write | ATTACH only, Saturday, Rina |
| Online match | ns-eks-clh-prod-01 | 12 match-engine replicas | No Spark pods here |

## Write path and idempotent upserts

We do not INSERT blindly. 2019-2022 history was exported twice (January 2023 and a repair in March 2023 after Chris found 0.18% duplicate footers). The Parquet can contain two copies of a leg with the same leg_id and different as_of_ts. Live 2023+ data must win if a key collides, which it should not, but the 2019 DST bug produced re-issued legs with new ids and old settlement_dates, so we will see near-collisions. The upsert key is (leg_id, source_system, as_of_ts). We keep the row with the max as_of_ts. We never update a row whose load_batch_id starts with live-. That guard is a WHERE clause on the bulk table and a trigger on prod that Rina will install before ATTACH, then drop after we confirm no live key sits in a 2019 partition (there should not be one).

Implementation: Spark writes Parquet shuffled by month to s3://ns-clh-history-prod/legs-load/dt=YYYY-MM/, then a per-month JDBC job COPY's into recon.leg_raw_2019_01 etc on the bulk cluster using ON CONFLICT (leg_id, source_system, as_of_ts) DO UPDATE SET ... WHERE recon.leg_raw.as_of_ts < EXCLUDED.as_of_ts. Postgres 14 supports that predicate. Batch size 5,000 rows per COPY stream, 8 streams per month table, which is how we stay under the bulk cluster's 12000 IOPS. Chris measured 41.2k rows/s on a 20M-row rehearsal. At 41.2k, 4.6B is 31.0 hours of COPY if perfectly serial. We run 4 months in parallel on 4 JDBC writers, so wall clock COPY is about 8.2 hours plus Spark shuffle 6.4 hours plus retries. Plan for 22 hours of cluster uptime across two weeknights and a Saturday ATTACH.

Partition shell and upsert predicate. live- guard is the thing that keeps a bad retry from overwriting 2024 if we ever attach the wrong month. We still will not attach 2024.

-- target DDL on ns-pg-clh-recon-bulk-01 (Rina runs this, not Spark) -- names match prod so ATTACH is boring CREATE TABLE IF NOT EXISTS recon.leg_raw_2019_01 (LIKE recon.leg_raw INCLUDING DEFAULTS INCLUDING CONSTRAINTS); ALTER TABLE recon.leg_raw_2019_01 ADD CONSTRAINT chk_leg_raw_2019_01_range CHECK (trade_date >= DATE '2019-01-01' AND trade_date < DATE '2019-02-01'); CREATE UNIQUE INDEX IF NOT EXISTS ux_leg_raw_2019_01_id ON recon.leg_raw_2019_01 (leg_id, source_system, as_of_ts); -- upsert shape used by the JDBC writer -- INSERT INTO recon.leg_raw_2019_01 AS t (...) -- VALUES (...) -- ON CONFLICT (leg_id, source_system, as_of_ts) -- DO UPDATE SET -- qty = EXCLUDED.qty, -- settlement_date = EXCLUDED.settlement_date, -- dst_shift_2019 = EXCLUDED.dst_shift_2019, -- load_batch_id = EXCLUDED.load_batch_id -- WHERE t.as_of_ts <= EXCLUDED.as_of_ts -- AND t.load_batch_id NOT LIKE 'live-%';

### Spark job sketch

Submit is via the operator in practice. The flags are the contract. --tz America/New_York is mandatory; UTC default is the 2019 bug all over again.

# spark-submit shape. Operator YAML is in deploy/batch/clh-leg-history-backfill.yaml # Do not run this on ns-eks-clh-prod-01. spark-submit \ --master k8s://https://ns-eks-batch-01.internal.northstar.example \ --deploy-mode cluster \ --name clh-leg-history-backfill \ --conf spark.kubernetes.namespace=clearhaven-batch \ --conf spark.kubernetes.container.image=111111111111.dkr.ecr.us-east-1.amazonaws.com/ns-clh/leg-backfill:0.6.1 \ --conf spark.executor.instances=24 \ --conf spark.executor.cores=2 \ --conf spark.executor.memory=24g \ --conf spark.driver.memory=12g \ --conf spark.sql.shuffle.partitions=672 \ --conf spark.hadoop.fs.s3a.aws.credentials.provider=com.amazonaws.auth.WebIdentityTokenCredentialsProvider \ --class com.northstar.clearhaven.backfill.LegHistoryJob \ local:///opt/ns/leg-backfill.jar \ --src s3a://ns-clh-history-prod/legs/ \ --dst s3a://ns-clh-history-prod/legs-load/ \ --start 2019-01-02 \ --end 2022-12-30 \ --tz America/New_York \ --dst-shift-file s3a://ns-clh-history-prod/fixes/dst_shift_2019_ids.parquet

## Edge: settlement_date and the 2019 DST bug

In March 2019 the monolith stored settlement_date as a timestamp without time zone, defaulted to the JVM's zone, which on the old app hosts was UTC. Clearhaven ops, then and now, mean settlement_date as a New York calendar date. On 2019-03-10 (US spring forward) a settlement timestamp of 2019-03-10 00:20:00 UTC was stored, and when someone later CAST it to date in New York they got 2019-03-09. The reverse happened in November. Chris's 2023 export wrote date(settlement_ts AT TIME ZONE 'UTC') in one path and date(settlement_ts AT TIME ZONE 'America/New_York') in another, depending on which exporter version ran that night. We have 41,882 legs where the two methods disagree by one day. Helen has a printed list of 200 of them from a 2020 audit. Marcus says Clearhaven's official date is the New York calendar date on the trade confirm, not the UTC date.

The backfill will apply a fix file dst_shift_2019_ids.parquet (41,882 ids, plus the confirmed New York date from the 2020 audit extract we still have in the history bucket). Rows in the fix file get settlement_date from the file and dst_shift_2019 = true. Rows not in the file get settlement_date = date(settlement_ts AT TIME ZONE 'America/New_York') and dst_shift_2019 = false. We will not guess. If a row has a null settlement_ts, we leave settlement_date null and emit a counter. Nulls in 2019 are 2,144 rows in the Parquet, mostly cancelled pre-allocations. Helen said leave them null, do not invent a date.

If we skip the fix file, multi-year searches that filter settlement_date = 2019-03-11 will miss about 6,400 legs that Clearhaven still thinks settled that day. Replay of those lots would also miss. This is the class of bug that looks like a 0.0009% data issue and then eats a week of ops time. The fix file is part of the job contract. A run without --dst-shift-file is a failed run even if row counts match 4.6B.

If the job reports a non-zero disagree-not-in-fix count, stop. Do not 'just load them as UTC'.

| Bucket | Count | What we store | Who confirmed |
| --- | --- | --- | --- |
| Agree UTC-date and NY-date | 4,559,117,118 minus the other rows, Chris's join | NY date, dst_shift_2019=false | Chris Patel, 2024-07-12 join |
| Disagree by 1 day, in fix file | 41,882 | confirm date from 2020 audit, dst_shift_2019=true | Helen Cho / Marcus Bell |
| Disagree, not in fix file | 0 after Chris's join; if the job finds any, fail the month | fail the month, do not load | job contract |
| Null settlement_ts | 2,144 | null date, dst_shift_2019=false | Helen, leave null |
| 2020-2022 DST transitions | not in the 41,882 | NY date from timestamptz, already stored correctly after the 2019-12 JVM fix | Kavya found the JVM zone change in git on 2019-12-04 |

## Not starving online match

Isolation is the actual design. Spark has no network path to ns-pg-clh-recon-01. The bulk cluster's security group allows 5432 from ns-eks-batch-01 only. Prod primary allows 5432 from match-engine, break-svc, and Rina's DBA jump, not from batch. Diego already opened CLH-4811 to add a deny rule so a future well-meaning JDBC URL cannot point at prod. The Saturday ATTACH is the one moment prod feels this job. ATTACH PARTITION in Postgres 14 is a metadata lock. Rina's last ATTACH on a similar-sized table (not 4.6B, a 90M archive) took 1.8 seconds when no one was running a long transaction. If match-engine has a 30-second transaction open on the parent table, ATTACH waits. So we ATTACH at 10:15 ET Saturday, after Helen confirms unmatched is under 1,200, and we ask match-engine owners (me) to avoid ad-hoc ANALYZE. The freeze window in CLH-SOP-2024-011 already covers this.

During weeknight Spark runs, the risk to prod is not Postgres, it is AWS noise: NAT, S3, ECR pull. We pull images once and pin. S3 is the history bucket, not the inbound landing bucket match-engine uses. If someone copies the history job to read s3://ns-clh-inbound-prod/ you will compete with live ingest. Do not. Chris's IAM role ns-clh-backfill-job can read history and write legs-load, and cannot list inbound.

If Diego pages on p95 > 40ms during a weeknight run, we kill Spark first and talk second.

| Risk to online match | How it would happen | Mitigation |
| --- | --- | --- |
| JDBC against primary | wrong URL in a config | SG deny + no creds on the Spark service account for prod |
| S3 GET storm on inbound bucket | copy-paste of a splitter job | IAM cannot list inbound |
| ATTACH waits behind a long tx | ANALYZE or a stuck migrate | Saturday window, SOP-2024-011 abort path, Rina present |
| WAL flood after ATTACH | we attached then UPDATEd in place | no UPDATE on prod; data is already in the attached table |
| CPU on prod nodes | Spark scheduled on the prod cluster | wrong cluster name in the operator; PR review; Priya's cap |
| Kafka lag from disk contention on a shared node group | batch and match on one eks | they are not; two clusters |

## Cost

The $11.2k figure is Chris's spreadsheet from 2024-07-16, not a round $10k. It assumes 22 hours of 8 x r6id.4xlarge on-demand ($2.4192/hour each in us-east-1 on our EDP, so $425.8 for nodes), 8TB gp3 on the bulk cluster for 14 days ($1,126.4 for the extra volume and IOPS above the idle bulk box), Spark shuffle S3 PUT/GET on 2.1TB of intermediate data ($184.6), JDBC idle on bulk Postgres instance already in the bill at $0 incremental if we finish in the 14-day window we already pay for, and 40 hours of people time at the internal loaded rate Finance told Priya to use ($9,440). The people line is most of it. If you tell Finance the cluster is $11.2k they will think we bought a boat. Show them the split.

If Spark retries double the node hours, we are still under cap unless people time slips. People time is the real risk.

| Line | Amount | Notes |
| --- | --- | --- |
| batch-r6id.4xlarge, 8 nodes x 22h | $425.80 | on-demand EDP |
| gp3 8TB 12000 IOPS, 14 days incremental | $1,126.40 | bulk cluster volume; delete after ATTACH verified |
| S3 shuffle + history GET | $184.60 | Chris's request-meter estimate |
| People, 40h loaded | $9,440.00 | Aman, Chris, Rina, Diego overlap |
| Contingency in the spreadsheet | $23.20 | he wanted the total to match the slide |
| Total | $11,200.00 | cap $12.5k |

Rejected cost-saving idea: use spot executors. We tried spot on a 20M rehearsal. 3 of 24 executors vanished mid-shuffle and the stage reran for 41 minutes. Fine for rehearsal. Not fine when Rina is waiting on a Saturday ATTACH slot that we asked Helen to keep clear. On-demand for this job. Spot for the next one if we ever backfill 2016-2018, which we should not promise.

## Schedule

2024-07-24 to 2024-07-26: Rina creates monthly partition shells on bulk for 2019-01 through 2022-12. Aman reviews names against prod parent tables.

2024-07-29 weeknight: Spark shuffle 2019 only. JDBC load 2019_01 through 2019_03 as a canary. Helen samples 200 ids including 40 from the DST fix file.

2024-07-30: if canary matches, Spark shuffle the rest. Do not JDBC all months yet.

2024-08-01 to 2024-08-08: JDBC remaining months, four at a time, off the 17:00-20:30 ET freeze even though this is not prod. Habit.

2024-08-10 Saturday 10:15 ET: ATTACH 2019. Stop. Helen queries. If wrong, DETACH (Rina), do not drop.

2024-08-17 Saturday: ATTACH 2020-2022 in three batches with 20-minute pauses. Diego watches prod p95.

2024-08-20: drop bulk volume or snapshot it for 30 days. Chris writes the row-count certificate.

2024-09-20: hard deadline for Helen's practice. If we miss 2024-08-17, slip ATTACH, do not rush a Thursday night ATTACH.

## Failure modes

Canary month is the real test. If 2019 is wrong, 2020-2022 will be wrong the same way.

| Failure | Detection | Response |
| --- | --- | --- |
| Row count after month load != Parquet footer | job metric rows_written vs manifest | Do not ATTACH that month. Rerun JDBC. If still off, Chris inspects the shuffle output. |
| disagree-not-in-fix > 0 | counter dst_unmapped | Fail the month. Do not load. |
| Spark points at prod JDBC | should fail DNS/SG | If it somehow succeeds, abort, call Priya and Rina, treat as incident. |
| ATTACH blocked > 30s | Rina watches pg_locks | Cancel ATTACH. Find the long tx. Do not pg_terminate match-engine. |
| Idempotent retry doubles a metric Helen sees | count(*) vs count(distinct leg_id) | The unique index should have prevented this. If not, stop all loads. |
| Cost > $12.5k | Diego's daily AWS view | Tear down executors. Replan. Do not keep the UI open 'just to look'. |
| 2019 canary DST sample mismatches Helen's printout | 40 id check | Fix file is wrong. Do not proceed to 2020. |
| Bulk cluster disk at 85% | Rina alarm at 80% | We sized 8TB for 2.62TB data plus indexes ~1.9TB. If we blow 85%, indexes are fatter than planned. Pause, analyze, maybe drop a non-unique index on bulk. |

## Rejected alternatives

Load on the OLTP primary. Died 2024-07-11. Disk, WAL, autovacuum, freeze calendar, and Rina. See above.

Athena over the Parquet for Helen, skip the load. Rahul floated it because $11.2k buys a lot of Athena. Died 2024-07-15. Replay (CLH-PRD-2024-002) needs the legs in recon.leg_raw so match-engine can see them with the same SQL as live. Athena cannot be a foreign table we join in the 7:20 path. Also Athena plus Glacier restore latency is 4-12 minutes on the cold prefixes, which Helen will not sit through. We can keep Athena for ad-hoc, and we will, but it is not the backfill.

Dump Parquet into Kafka and let match-engine consume 4.6B historical records. Kavya estimated 14 days of consumer time even with a dedicated consumer group, and it would fight the live topic's disk (see the FY25 capacity memo). It would also re-run matching logic on 2019 breaks that ops already closed. Helen does not want 2019 breaks reopening in her 2024 queue. The backfill loads facts. It does not re-match. Closed breaks stay closed; we load recon.leg_break with status = HISTORICAL_CLOSED and a filter so the live queue ignores them.

## What HISTORICAL_CLOSED means for ops

Every 2019-2022 break row gets status HISTORICAL_CLOSED and break_code_v2 copied from whatever the monolith had, mapped through recon.break_code_map when we can. Live dashboards filter status not in (HISTORICAL_CLOSED). Helen's multi-year search will have a toggle. Default off. If we forget the filter, the 7:20 queue becomes a museum. Sneha Iyer has a test that a live queue query returns 0 historical rows on a fixture. That test is required to merge the ATTACH-day application flag.

## Open questions

Priya reviews these on 2024-08-06. ATTACH does not wait for the audit_event decision; default is skip audit_event.

| Question | Owner | Due | Notes |
| --- | --- | --- | --- |
| Exact index set on 2019-2022 partitions. Do we need the live match-key index on history? | Rina Das / Aman Kumar | 2024-08-01 | Index space is most of the 1.9TB guess. Dropping the live match-key index on history saves ~220Gi and is probably correct. |
| Will Clearhaven sign the 41,882-row DST list as official? | Marcus Bell | 2024-08-05 | Without a signature we still load, but the audit story is weaker. |
| Do we backfill recon.audit_event for 2019-2022 or leave it? | Priya Nair / Rahul Deshmukh | 2024-08-08 | audit_event is 2.1B more rows. I want to leave it. Replay does not need it. |
| Retention: when do 2019 partitions go cold again? | Chris Patel | 2024-09-12 | If nobody queries them after 90 days, DETACH and put Parquet back in the query path for Metabase only. |
| Can the Spark job emit a per-month certificate JSON Helen can attach to her SOP? | Aman Kumar | 2024-07-31 | She asked. Easy yes. Format TBD. |

## People

Aman Kumar owns the Spark job contract, the upsert SQL, and the live-queue filter. Chris Patel owns Parquet manifests, the $11.2k spreadsheet, and the DST join. Rina Das owns bulk DDL, ATTACH, and the deny-trigger on live- keys. Diego Alvarez owns cluster isolation, SG deny, and the p95 page. Priya Nair owns the cost cap and the no-OLTP rule. Helen Cho owns the 200-id sample and the queue filter acceptance. Marcus Bell owns Clearhaven's official date on the 41,882. Kavya Menon owns the 2019-12 JVM zone git archaeology and the HISTORICAL_CLOSED filter test with Sneha. Rahul Deshmukh owns the replay PRD date that created this work. Wei Chen is Rina's backup for ATTACH if the August Saturdays slip into her PTO, but he will not ATTACH without her notes.

## Appendix: month partition counts (Chris, 2024-07-12)

These are the numbers the job will be held to. If a month lands more than 0.05% off, we investigate before ATTACH. 0.05% of a 100M-row month is 50k rows, which is a lot of money in unmatched allocations, so the percentage is not a shrug. For months under 40M we use a 5,000 row absolute floor instead.

Full 48-row table lives in s3://ns-clh-history-prod/manifests/leg_counts_2019_2022.csv. Do not retype it into Jira.

| Month | Parquet rows | Notes |
| --- | --- | --- |
| 2019-01 | 68,441,203 | Includes 9,104 DST-fix ids (March is the rest) |
| 2019-03 | 81,226,440 | Spring-forward cluster of the 41,882 |
| 2019-11 | 77,104,918 | Fall-back cluster |
| 2020-03 | 94,812,331 | First COVID volume jump, no DST bug |
| 2021-12 | 118,604,227 | Peak month in the history set |
| 2022-12 | 101,448,560 | Last month before live partitioning |
| All 48 months | 4,600,000,000 even in the slide; actual sum 4,601,161,144 | Use the actual sum. The slide rounded. |

The actual sum is 4,601,161,144. People will say 4.6 billion. The job will say 4,601,161,144. Certificates use the integer. If Finance asks why the slide said 4.6, point at this paragraph. Chris rounded for the FY25 budget conversation and then regretted it. We keep both numbers.

# Appendix A. Working file for CLH-TDD-2024-014

This appendix is the working file that sat next to CLH-TDD-2024-014 after July 23, 2024. I kept it because the main body is the decision or the procedure, and this is the trail: what we measured, who argued, which host we actually typed at, and which ticket ate a week. Chris Patel asked me to stop burying that in Slack. Fair. Client context is Clearhaven. Author remains Aman Kumar. If a number here disagrees with the front section, the front section wins and this row is a draft that did not get folded up in time.

How to read it: Appendix B is the dated log. Appendix C is worked cases, the ones I would actually replay. Appendix D is failure modes we already hit or nearly hit. Appendix E is questions people asked in review. Appendix F is commands. Appendix G is the action register. Appendix H is shift notes. None of this is a template. The hosts and tickets are the ones already named in Historical backfill of 2019-2022 legs into partitioned recon tables.

SCOPE OF THE APPENDIX Do not treat the appendix as a second source of truth for production. Treat it as the notebook that made the main document possible. Primary ticket still CLH-PRD-2024-002. Primary box still spark-ui.batch.internal.northstar.example.

# Appendix B. Dated field log

I pulled this from notes, PD pages, and the comment thread on CLH-PRD-2024-002. Dates count backward and forward from July 23, 2024. Times are ET unless I say otherwise. If a week is quiet, I still wrote what we checked, because quiet weeks are where we skip a monitor and then pay for it.

## B.1  Week of 2024-03-07 (CLH-PRD-2024-002)

Week of March 7, 2024. Checked spark-ui.batch.internal.northstar.example after Rina Das pinged. 11 errors in the hour. Left a note on CLH-PRD-2024-002. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 28 minutes of logs, not the whole disk. Chris Patel asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 12.9 on the series we already use, error count 11 in that hour, pages 2. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Aman Kumar wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-PRD-2024-002 and the author field is Aman Kumar.

## B.4  Week of 2024-03-28 (CLH-4811)

Week of March 28, 2024. Checked ns-eks-batch-01.internal.northstar.example after Marcus Bell pinged. 8 errors in the hour. Left a note on CLH-4811. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 31 minutes of logs, not the whole disk. Helen Cho asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 26.7 on the series we already use, error count 8 in that hour, pages 3. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Priya Nair wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-4811 and the author field is Aman Kumar.

## B.7  Week of 2024-04-18 (CLH-TDD-2023-011)

Week of April 18, 2024. Checked spark-ui.batch.internal.northstar.example after Aman Kumar pinged. 4 errors in the hour. Left a note on CLH-TDD-2023-011. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 52 minutes of logs, not the whole disk. Diego Alvarez asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 26.2 on the series we already use, error count 4 in that hour, pages 4. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Rahul Deshmukh wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-TDD-2023-011 and the author field is Aman Kumar.

## B.10  Week of 2024-05-09 (SOP-2024-011)

Week of May 9, 2024. False alarm from a deploy overlap. Priya Nair caught it. I still opened SOP-2024-011 so we have a count. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 28 minutes of logs, not the whole disk. Rina Das asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 24.1 on the series we already use, error count 3 in that hour, pages 3. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Chris Patel wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is SOP-2024-011 and the author field is Aman Kumar.

## B.13  Week of 2024-05-30 (CLH-SOP-2024-011)

Week of May 30, 2024. Config drift on spark-ui.batch.internal.northstar.example. Rolled back. Wrote the diff in CLH-SOP-2024-011. Rahul Deshmukh signed the freeze exception. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 47 minutes of logs, not the whole disk. Marcus Bell asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 7.2 on the series we already use, error count 14 in that hour, pages 3. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Helen Cho wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-SOP-2024-011 and the author field is Aman Kumar.

## B.16  Week of 2024-06-20 (CLH-PRD-2024-002)

Week of June 20, 2024. Checked ns-eks-batch-01.internal.northstar.example after Chris Patel pinged. 13 errors in the hour. Left a note on CLH-PRD-2024-002. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 23 minutes of logs, not the whole disk. Aman Kumar asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 27.6 on the series we already use, error count 13 in that hour, pages 6. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Diego Alvarez wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-PRD-2024-002 and the author field is Aman Kumar.

## B.19  Week of 2024-07-11 (CLH-4811)

Week of July 11, 2024. False alarm from a deploy overlap. Helen Cho caught it. I still opened CLH-4811 so we have a count. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 51 minutes of logs, not the whole disk. Priya Nair asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 17.3 on the series we already use, error count 13 in that hour, pages 6. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Rina Das wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-4811 and the author field is Aman Kumar.

## B.22  Week of 2024-08-01 (CLH-TDD-2023-011)

Week of August 1, 2024. False alarm from a deploy overlap. Diego Alvarez caught it. I still opened CLH-TDD-2023-011 so we have a count. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 40 minutes of logs, not the whole disk. Rahul Deshmukh asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 21.8 on the series we already use, error count 12 in that hour, pages 0. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Marcus Bell wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-TDD-2023-011 and the author field is Aman Kumar.

## B.25  Week of 2024-08-22 (SOP-2024-011)

Week of August 22, 2024. False alarm from a deploy overlap. Rina Das caught it. I still opened SOP-2024-011 so we have a count. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 80 minutes of logs, not the whole disk. Chris Patel asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 35.8 on the series we already use, error count 8 in that hour, pages 0. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Aman Kumar wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is SOP-2024-011 and the author field is Aman Kumar.

## B.28  Week of 2024-09-12 (CLH-SOP-2024-011)

Week of September 12, 2024. No page. Sampled ns-eks-batch-01.internal.northstar.example anyway. Lag 25.4. Marcus Bell wants a graph, not a vibe. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 44 minutes of logs, not the whole disk. Helen Cho asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 25.4 on the series we already use, error count 9 in that hour, pages 4. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Priya Nair wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-SOP-2024-011 and the author field is Aman Kumar.

## B.31  Week of 2024-10-03 (CLH-PRD-2024-002)

Week of October 3, 2024. Checked spark-ui.batch.internal.northstar.example after Aman Kumar pinged. 13 errors in the hour. Left a note on CLH-PRD-2024-002. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 39 minutes of logs, not the whole disk. Diego Alvarez asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 20.5 on the series we already use, error count 13 in that hour, pages 6. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Rahul Deshmukh wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-PRD-2024-002 and the author field is Aman Kumar.

## B.34  Week of 2024-10-24 (CLH-4811)

Week of October 24, 2024. Checked ns-eks-batch-01.internal.northstar.example after Priya Nair pinged. 0 errors in the hour. Left a note on CLH-4811. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 62 minutes of logs, not the whole disk. Rina Das asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 16.8 on the series we already use, error count 0 in that hour, pages 6. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Chris Patel wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-4811 and the author field is Aman Kumar.

## B.37  Week of 2024-11-14 (CLH-TDD-2023-011)

Week of November 14, 2024. Month-shaped bump. 5 pages. Rahul Deshmukh stayed on the bridge 18 min. Follow-up CLH-TDD-2023-011. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 84 minutes of logs, not the whole disk. Marcus Bell asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 13.0 on the series we already use, error count 12 in that hour, pages 5. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Helen Cho wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-TDD-2023-011 and the author field is Aman Kumar.

## B.40  Week of 2024-12-05 (SOP-2024-011)

Week of December 5, 2024. Config drift on ns-eks-batch-01.internal.northstar.example. Rolled back. Wrote the diff in SOP-2024-011. Chris Patel signed the freeze exception. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 48 minutes of logs, not the whole disk. Aman Kumar asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 21.7 on the series we already use, error count 0 in that hour, pages 6. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Diego Alvarez wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is SOP-2024-011 and the author field is Aman Kumar.

## B.43  Week of 2024-12-26 (CLH-SOP-2024-011)

Week of December 26, 2024. No page. Sampled spark-ui.batch.internal.northstar.example anyway. Lag 4.9. Helen Cho wants a graph, not a vibe. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On spark-ui.batch.internal.northstar.example the clock was NTP-clean. I pulled 32 minutes of logs, not the whole disk. Priya Nair asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 4.9 on the series we already use, error count 3 in that hour, pages 3. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart spark-ui.batch.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Rina Das wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-SOP-2024-011 and the author field is Aman Kumar.

## B.46  Week of 2025-01-16 (CLH-PRD-2024-002)

Week of January 16, 2025. Config drift on ns-eks-batch-01.internal.northstar.example. Rolled back. Wrote the diff in CLH-PRD-2024-002. Diego Alvarez signed the freeze exception. I logged in from the laptop on the VPN profile we already documented, not from a jump I do not own. On ns-eks-batch-01.internal.northstar.example the clock was NTP-clean. I pulled 29 minutes of logs, not the whole disk. Rahul Deshmukh asked if this was a technical design problem or an ops problem. It is both when the page lands in our rotation. Number I would defend in a review: lag 19.8 on the series we already use, error count 13 in that hour, pages 0. I am not going to invent a SLO here that the front of the document did not already state.

What I did not do: I did not restart ns-eks-batch-01.internal.northstar.example 'to see if it helps.' I did not open a change in the settlement freeze if this is a Clearhaven week. I did not paste payload bodies into Slack. Marcus Bell wanted a screenshot of Grafana. I sent a permalink instead. If this week ever gets pulled into an audit pack, the ticket is CLH-PRD-2024-002 and the author field is Aman Kumar.

Selected weeks for CLH-TDD-2024-014. Full dated notes are in the B.* headings above. Lag is the series already used in the main body.

| Week start | Lag | Err/h | Pages | Who | Host | Note |
| --- | --- | --- | --- | --- | --- | --- |
| 2024-03-07 | 12.9 | 11 | 2 | Rina | spark-ui | Checked spark-ui.batch.internal.northstar.example after Rina Das pinged. 11 errors in the hour. Left a note on CLH-PRD-2024-002. |
| 2024-03-21 | 8.1 | 3 | 3 | Helen | spark-ui | Config drift on spark-ui.batch.internal.northstar.example. Rolled back. Wrote the diff in CLH-SOP-2024-011. Helen Cho signed the freeze exception. |
| 2024-04-04 | 41.1 | 3 | 2 | Rahul | spark-ui | False alarm from a deploy overlap. Rahul Deshmukh caught it. I still opened SOP-2024-011 so we have a count. |
| 2024-04-18 | 26.2 | 4 | 4 | Aman | spark-ui | Checked spark-ui.batch.internal.northstar.example after Aman Kumar pinged. 4 errors in the hour. Left a note on CLH-TDD-2023-011. |
| 2024-05-02 | 28.8 | 1 | 1 | Rina | spark-ui | False alarm from a deploy overlap. Rina Das caught it. I still opened CLH-4811 so we have a count. |
| 2024-05-16 | 5.2 | 0 | 6 | Helen | spark-ui | Month-shaped bump. 6 pages. Helen Cho stayed on the bridge 18 min. Follow-up CLH-PRD-2024-002. |
| 2024-05-30 | 7.2 | 14 | 3 | Rahul | spark-ui | Config drift on spark-ui.batch.internal.northstar.example. Rolled back. Wrote the diff in CLH-SOP-2024-011. Rahul Deshmukh signed the freeze exception. |
| 2024-06-13 | 39.0 | 10 | 4 | Aman | spark-ui | No page. Sampled spark-ui.batch.internal.northstar.example anyway. Lag 39.0. Aman Kumar wants a graph, not a vibe. |
| 2024-06-27 | 14.4 | 10 | 2 | Rina | spark-ui | No page. Sampled spark-ui.batch.internal.northstar.example anyway. Lag 14.4. Rina Das wants a graph, not a vibe. |
| 2024-07-11 | 17.3 | 13 | 6 | Helen | spark-ui | False alarm from a deploy overlap. Helen Cho caught it. I still opened CLH-4811 so we have a count. |
| 2024-07-25 | 14.5 | 2 | 1 | Rahul | spark-ui | Month-shaped bump. 1 pages. Rahul Deshmukh stayed on the bridge 18 min. Follow-up CLH-PRD-2024-002. |
| 2024-08-08 | 12.3 | 7 | 0 | Aman | spark-ui | Config drift on spark-ui.batch.internal.northstar.example. Rolled back. Wrote the diff in CLH-SOP-2024-011. Aman Kumar signed the freeze exception. |
| 2024-08-22 | 35.8 | 8 | 0 | Rina | spark-ui | False alarm from a deploy overlap. Rina Das caught it. I still opened SOP-2024-011 so we have a count. |
| 2024-09-05 | 35.8 | 2 | 5 | Helen | spark-ui | False alarm from a deploy overlap. Helen Cho caught it. I still opened CLH-TDD-2023-011 so we have a count. |
| 2024-09-19 | 30.5 | 12 | 0 | Rahul | spark-ui | Checked spark-ui.batch.internal.northstar.example after Rahul Deshmukh pinged. 12 errors in the hour. Left a note on CLH-4811. |
| 2024-10-03 | 20.5 | 13 | 6 | Aman | spark-ui | Checked spark-ui.batch.internal.northstar.example after Aman Kumar pinged. 13 errors in the hour. Left a note on CLH-PRD-2024-002. |
| 2024-10-17 | 28.4 | 10 | 0 | Rina | spark-ui | Checked spark-ui.batch.internal.northstar.example after Rina Das pinged. 10 errors in the hour. Left a note on CLH-SOP-2024-011. |
| 2024-10-31 | 24.2 | 12 | 6 | Helen | spark-ui | Month-shaped bump. 6 pages. Helen Cho stayed on the bridge 18 min. Follow-up SOP-2024-011. |

# Appendix C. Worked cases

These are cases I would actually walk someone through on a whiteboard, not hypotheticals. Each one uses a host or ticket already in play for Historical backfill of 2019-2022 legs into partitioned recon tables.

## C.1  Shed the secret (CLH-TDD-2023-011)

Case C.1 started because Priya Nair saw something off and did not want to wait for the weekly. We shed the secret on spark-ui.batch.internal.northstar.example. Elapsed 31 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 1 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 7 seconds on the primary path, and we could not ship a breaking JSON field without a version. Aman Kumar wanted speed. Priya Nair wanted a paper trail. Both are right. We kept a dry-run count (2181 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-TDD-2023-011 holds the before/after.

Trigger: Priya Nair on spark-ui.batch.internal.northstar.example, ticket CLH-TDD-2023-011.

Action: shed the secret. Dry-run first.

Time: 31 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Chris Patel earlier.

## C.2  Split the inbound batch (CLH-SOP-2024-011)

Case C.2 started because Helen Cho saw something off and did not want to wait for the weekly. We split the inbound batch on ns-eks-batch-01.internal.northstar.example. Elapsed 44 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 4 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 9 seconds on the primary path, and we could not ship a breaking JSON field without a version. Chris Patel wanted speed. Helen Cho wanted a paper trail. Both are right. We kept a dry-run count (387 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-SOP-2024-011 holds the before/after.

Trigger: Helen Cho on ns-eks-batch-01.internal.northstar.example, ticket CLH-SOP-2024-011.

Action: split the inbound batch. Dry-run first.

Time: 44 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Rina Das earlier.

## C.3  Joined the extract file (CLH-4811)

Case C.3 started because Marcus Bell saw something off and did not want to wait for the weekly. We joined the extract file on spark-ui.batch.internal.northstar.example. Elapsed 72 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 3 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 9 seconds on the primary path, and we could not ship a breaking JSON field without a version. Rina Das wanted speed. Marcus Bell wanted a paper trail. Both are right. We kept a dry-run count (4510 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-4811 holds the before/after.

Trigger: Marcus Bell on spark-ui.batch.internal.northstar.example, ticket CLH-4811.

Action: joined the extract file. Dry-run first.

Time: 72 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Priya Nair earlier.

## C.4  Shed the secret (SOP-2024-011)

Case C.4 started because Rahul Deshmukh saw something off and did not want to wait for the weekly. We shed the secret on ns-eks-batch-01.internal.northstar.example. Elapsed 31 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 8 seconds on the primary path, and we could not ship a breaking JSON field without a version. Priya Nair wanted speed. Rahul Deshmukh wanted a paper trail. Both are right. We kept a dry-run count (1955 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket SOP-2024-011 holds the before/after.

Trigger: Rahul Deshmukh on ns-eks-batch-01.internal.northstar.example, ticket SOP-2024-011.

Action: shed the secret. Dry-run first.

Time: 31 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Helen Cho earlier.

## C.5  Rolled back the break row (CLH-PRD-2024-002)

Case C.5 started because Diego Alvarez saw something off and did not want to wait for the weekly. We rolled back the break row on spark-ui.batch.internal.northstar.example. Elapsed 21 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 1 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 4 seconds on the primary path, and we could not ship a breaking JSON field without a version. Helen Cho wanted speed. Diego Alvarez wanted a paper trail. Both are right. We kept a dry-run count (1425 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-PRD-2024-002 holds the before/after.

Trigger: Diego Alvarez on spark-ui.batch.internal.northstar.example, ticket CLH-PRD-2024-002.

Action: rolled back the break row. Dry-run first.

Time: 21 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Marcus Bell earlier.

## C.6  Shed the read replica (CLH-TDD-2023-011)

Case C.6 started because Aman Kumar saw something off and did not want to wait for the weekly. We shed the read replica on ns-eks-batch-01.internal.northstar.example. Elapsed 18 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 4 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 9 seconds on the primary path, and we could not ship a breaking JSON field without a version. Marcus Bell wanted speed. Aman Kumar wanted a paper trail. Both are right. We kept a dry-run count (852 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-TDD-2023-011 holds the before/after.

Trigger: Aman Kumar on ns-eks-batch-01.internal.northstar.example, ticket CLH-TDD-2023-011.

Action: shed the read replica. Dry-run first.

Time: 18 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Rahul Deshmukh earlier.

## C.7  Paged the secret (CLH-SOP-2024-011)

Case C.7 started because Chris Patel saw something off and did not want to wait for the weekly. We paged the secret on spark-ui.batch.internal.northstar.example. Elapsed 70 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 5 seconds on the primary path, and we could not ship a breaking JSON field without a version. Rahul Deshmukh wanted speed. Chris Patel wanted a paper trail. Both are right. We kept a dry-run count (4023 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-SOP-2024-011 holds the before/after.

Trigger: Chris Patel on spark-ui.batch.internal.northstar.example, ticket CLH-SOP-2024-011.

Action: paged the secret. Dry-run first.

Time: 70 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Diego Alvarez earlier.

## C.8  Shed the extract file (CLH-4811)

Case C.8 started because Rina Das saw something off and did not want to wait for the weekly. We shed the extract file on ns-eks-batch-01.internal.northstar.example. Elapsed 32 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 3 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 7 seconds on the primary path, and we could not ship a breaking JSON field without a version. Diego Alvarez wanted speed. Rina Das wanted a paper trail. Both are right. We kept a dry-run count (3157 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-4811 holds the before/after.

Trigger: Rina Das on ns-eks-batch-01.internal.northstar.example, ticket CLH-4811.

Action: shed the extract file. Dry-run first.

Time: 32 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Aman Kumar earlier.

## C.9  Froze the Helm revision (SOP-2024-011)

Case C.9 started because Priya Nair saw something off and did not want to wait for the weekly. We froze the Helm revision on spark-ui.batch.internal.northstar.example. Elapsed 66 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 4 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 6 seconds on the primary path, and we could not ship a breaking JSON field without a version. Aman Kumar wanted speed. Priya Nair wanted a paper trail. Both are right. We kept a dry-run count (662 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket SOP-2024-011 holds the before/after.

Trigger: Priya Nair on spark-ui.batch.internal.northstar.example, ticket SOP-2024-011.

Action: froze the Helm revision. Dry-run first.

Time: 66 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Chris Patel earlier.

## C.10  Unfroze the read replica (CLH-PRD-2024-002)

Case C.10 started because Helen Cho saw something off and did not want to wait for the weekly. We unfroze the read replica on ns-eks-batch-01.internal.northstar.example. Elapsed 59 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 1 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 11 seconds on the primary path, and we could not ship a breaking JSON field without a version. Chris Patel wanted speed. Helen Cho wanted a paper trail. Both are right. We kept a dry-run count (2008 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-PRD-2024-002 holds the before/after.

Trigger: Helen Cho on ns-eks-batch-01.internal.northstar.example, ticket CLH-PRD-2024-002.

Action: unfroze the read replica. Dry-run first.

Time: 59 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Rina Das earlier.

## C.11  Drained the feature flag (CLH-TDD-2023-011)

Case C.11 started because Marcus Bell saw something off and did not want to wait for the weekly. We drained the feature flag on spark-ui.batch.internal.northstar.example. Elapsed 12 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 12 seconds on the primary path, and we could not ship a breaking JSON field without a version. Rina Das wanted speed. Marcus Bell wanted a paper trail. Both are right. We kept a dry-run count (6119 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-TDD-2023-011 holds the before/after.

Trigger: Marcus Bell on spark-ui.batch.internal.northstar.example, ticket CLH-TDD-2023-011.

Action: drained the feature flag. Dry-run first.

Time: 12 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Priya Nair earlier.

## C.12  Shed the secret (CLH-SOP-2024-011)

Case C.12 started because Rahul Deshmukh saw something off and did not want to wait for the weekly. We shed the secret on ns-eks-batch-01.internal.northstar.example. Elapsed 50 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 8 seconds on the primary path, and we could not ship a breaking JSON field without a version. Priya Nair wanted speed. Rahul Deshmukh wanted a paper trail. Both are right. We kept a dry-run count (6112 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-SOP-2024-011 holds the before/after.

Trigger: Rahul Deshmukh on ns-eks-batch-01.internal.northstar.example, ticket CLH-SOP-2024-011.

Action: shed the secret. Dry-run first.

Time: 50 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Helen Cho earlier.

## C.13  Rate-limited the read replica (CLH-4811)

Case C.13 started because Diego Alvarez saw something off and did not want to wait for the weekly. We rate-limited the read replica on spark-ui.batch.internal.northstar.example. Elapsed 18 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 7 seconds on the primary path, and we could not ship a breaking JSON field without a version. Helen Cho wanted speed. Diego Alvarez wanted a paper trail. Both are right. We kept a dry-run count (6801 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-4811 holds the before/after.

Trigger: Diego Alvarez on spark-ui.batch.internal.northstar.example, ticket CLH-4811.

Action: rate-limited the read replica. Dry-run first.

Time: 18 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Marcus Bell earlier.

## C.14  Drained the break row (SOP-2024-011)

Case C.14 started because Aman Kumar saw something off and did not want to wait for the weekly. We drained the break row on ns-eks-batch-01.internal.northstar.example. Elapsed 21 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 1 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 8 seconds on the primary path, and we could not ship a breaking JSON field without a version. Marcus Bell wanted speed. Aman Kumar wanted a paper trail. Both are right. We kept a dry-run count (4632 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket SOP-2024-011 holds the before/after.

Trigger: Aman Kumar on ns-eks-batch-01.internal.northstar.example, ticket SOP-2024-011.

Action: drained the break row. Dry-run first.

Time: 21 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Rahul Deshmukh earlier.

## C.15  Sampled the cache key (CLH-PRD-2024-002)

Case C.15 started because Chris Patel saw something off and did not want to wait for the weekly. We sampled the cache key on spark-ui.batch.internal.northstar.example. Elapsed 51 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 3 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 10 seconds on the primary path, and we could not ship a breaking JSON field without a version. Rahul Deshmukh wanted speed. Chris Patel wanted a paper trail. Both are right. We kept a dry-run count (1477 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-PRD-2024-002 holds the before/after.

Trigger: Chris Patel on spark-ui.batch.internal.northstar.example, ticket CLH-PRD-2024-002.

Action: sampled the cache key. Dry-run first.

Time: 51 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Diego Alvarez earlier.

## C.16  Joined the break row (CLH-TDD-2023-011)

Case C.16 started because Rina Das saw something off and did not want to wait for the weekly. We joined the break row on ns-eks-batch-01.internal.northstar.example. Elapsed 71 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 3 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 6 seconds on the primary path, and we could not ship a breaking JSON field without a version. Diego Alvarez wanted speed. Rina Das wanted a paper trail. Both are right. We kept a dry-run count (2845 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-TDD-2023-011 holds the before/after.

Trigger: Rina Das on ns-eks-batch-01.internal.northstar.example, ticket CLH-TDD-2023-011.

Action: joined the break row. Dry-run first.

Time: 71 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Aman Kumar earlier.

## C.17  Split the cache key (CLH-SOP-2024-011)

Case C.17 started because Priya Nair saw something off and did not want to wait for the weekly. We split the cache key on spark-ui.batch.internal.northstar.example. Elapsed 19 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 4 seconds on the primary path, and we could not ship a breaking JSON field without a version. Aman Kumar wanted speed. Priya Nair wanted a paper trail. Both are right. We kept a dry-run count (937 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-SOP-2024-011 holds the before/after.

Trigger: Priya Nair on spark-ui.batch.internal.northstar.example, ticket CLH-SOP-2024-011.

Action: split the cache key. Dry-run first.

Time: 19 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Chris Patel earlier.

## C.18  Diffed the consumer group (CLH-4811)

Case C.18 started because Helen Cho saw something off and did not want to wait for the weekly. We diffed the consumer group on ns-eks-batch-01.internal.northstar.example. Elapsed 62 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 4 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 9 seconds on the primary path, and we could not ship a breaking JSON field without a version. Chris Patel wanted speed. Helen Cho wanted a paper trail. Both are right. We kept a dry-run count (8204 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-4811 holds the before/after.

Trigger: Helen Cho on ns-eks-batch-01.internal.northstar.example, ticket CLH-4811.

Action: diffed the consumer group. Dry-run first.

Time: 62 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Rina Das earlier.

## C.19  Froze the canary pod (SOP-2024-011)

Case C.19 started because Marcus Bell saw something off and did not want to wait for the weekly. We froze the canary pod on spark-ui.batch.internal.northstar.example. Elapsed 65 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 1 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 5 seconds on the primary path, and we could not ship a breaking JSON field without a version. Rina Das wanted speed. Marcus Bell wanted a paper trail. Both are right. We kept a dry-run count (890 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket SOP-2024-011 holds the before/after.

Trigger: Marcus Bell on spark-ui.batch.internal.northstar.example, ticket SOP-2024-011.

Action: froze the canary pod. Dry-run first.

Time: 65 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Priya Nair earlier.

## C.20  Split the cache key (CLH-PRD-2024-002)

Case C.20 started because Rahul Deshmukh saw something off and did not want to wait for the weekly. We split the cache key on ns-eks-batch-01.internal.northstar.example. Elapsed 19 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 3 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 12 seconds on the primary path, and we could not ship a breaking JSON field without a version. Priya Nair wanted speed. Rahul Deshmukh wanted a paper trail. Both are right. We kept a dry-run count (3735 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-PRD-2024-002 holds the before/after.

Trigger: Rahul Deshmukh on ns-eks-batch-01.internal.northstar.example, ticket CLH-PRD-2024-002.

Action: split the cache key. Dry-run first.

Time: 19 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Helen Cho earlier.

## C.21  Froze the canary pod (CLH-TDD-2023-011)

Case C.21 started because Diego Alvarez saw something off and did not want to wait for the weekly. We froze the canary pod on spark-ui.batch.internal.northstar.example. Elapsed 19 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 4 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 12 seconds on the primary path, and we could not ship a breaking JSON field without a version. Helen Cho wanted speed. Diego Alvarez wanted a paper trail. Both are right. We kept a dry-run count (5176 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-TDD-2023-011 holds the before/after.

Trigger: Diego Alvarez on spark-ui.batch.internal.northstar.example, ticket CLH-TDD-2023-011.

Action: froze the canary pod. Dry-run first.

Time: 19 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Marcus Bell earlier.

## C.22  Rate-limited the break row (CLH-SOP-2024-011)

Case C.22 started because Aman Kumar saw something off and did not want to wait for the weekly. We rate-limited the break row on ns-eks-batch-01.internal.northstar.example. Elapsed 40 minutes from first ping to a state I would leave overnight. I wrote the commands in Appendix F, not here, because this section is the story and the judgment. The temptation was to call it a one-off. It was not. The same shape showed up 2 more times in the log. That is why it is in this file.

Constraint that mattered: we could not take a lock longer than 8 seconds on the primary path, and we could not ship a breaking JSON field without a version. Marcus Bell wanted speed. Aman Kumar wanted a paper trail. Both are right. We kept a dry-run count (8454 rows) before any write. If the dry-run count had been zero I would have stopped. It was not zero. Ticket CLH-SOP-2024-011 holds the before/after.

Trigger: Aman Kumar on ns-eks-batch-01.internal.northstar.example, ticket CLH-SOP-2024-011.

Action: rate-limited the break row. Dry-run first.

Time: 40 min. No freeze-window violation that I know of.

Leave-behind: a note in CLH-TDD-2024-014 and a link in the register.

Would I do it again the same way: yes, except I would page Rahul Deshmukh earlier.

# Appendix D. Failure modes we already paid for

I only listed modes that either happened, or came close enough that someone wrote a ticket. I am not stacking imaginary disasters to look thorough.

## D.1  OOM on a nested blob

Oom on a nested blob. Tell: one partition eats the replica. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-SOP-2024-011. Rina Das argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 40 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: pod restart count. Detection we still do not have: content hash at the edge. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.2  wrong plant code type

Wrong plant code type. Tell: 03 vs 3. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-4811. Priya Nair argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 38 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: lag board. Detection we still do not have: break-glass audit in one query. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.3  PHI in a debug log

Phi in a debug log. Tell: stop and redact. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket SOP-2024-011. Helen Cho argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 24 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: row count = 0. Detection we still do not have: break-glass audit in one query. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.4  cache stampede

Cache stampede. Tell: the backup path becomes the path. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-PRD-2024-002. Marcus Bell argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 17 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: checksum trailer. Detection we still do not have: break-glass audit in one query. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.5  lock timeout

Lock timeout. Tell: migrate sits half-applied. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-TDD-2023-011. Rahul Deshmukh argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 8 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: lag board. Detection we still do not have: content hash at the edge. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.6  hash collision on a short key

Hash collision on a short key. Tell: two real trades look like one. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-SOP-2024-011. Diego Alvarez argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 25 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: error ratio. Detection we still do not have: per-facility uniqueness. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.7  duplicate replay

Duplicate replay. Tell: weekend plus Monday catch-up. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-4811. Aman Kumar argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 21 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: unique-key clash. Detection we still do not have: schema diff on deploy. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.8  canary too small

Canary too small. Tell: staging never showed the bug. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket SOP-2024-011. Chris Patel argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 8 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: lag board. Detection we still do not have: content hash at the edge. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.9  secret skew

Secret skew. Tell: job succeeds with empty work. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-PRD-2024-002. Rina Das argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 19 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: error ratio. Detection we still do not have: schema diff on deploy. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.10  unversioned field rename

Unversioned field rename. Tell: downstream mapping dies at dawn. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-TDD-2023-011. Priya Nair argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 9 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: lag board. Detection we still do not have: schema diff on deploy. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.11  alert on the wrong join

Alert on the wrong join. Tell: freshness green, uniqueness red. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-SOP-2024-011. Helen Cho argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 37 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: row count = 0. Detection we still do not have: schema diff on deploy. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.12  rebalance storm

Rebalance storm. Tell: lag looks like a data hole. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-4811. Marcus Bell argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 22 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: pod restart count. Detection we still do not have: content hash at the edge. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.13  Helm hook leftover

Helm hook leftover. Tell: rollback looks clean and is not. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket SOP-2024-011. Rahul Deshmukh argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 21 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: checksum trailer. Detection we still do not have: content hash at the edge. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.14  FTP lockout

Ftp lockout. Tell: poller healthy, drop is empty. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-PRD-2024-002. Diego Alvarez argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 18 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: error ratio. Detection we still do not have: per-facility uniqueness. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.15  poison payload

Poison payload. Tell: one record, not the whole day. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-TDD-2023-011. Aman Kumar argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 24 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: error ratio. Detection we still do not have: schema diff on deploy. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.16  sticky session timeout too low

Sticky session timeout too low. Tell: group flaps. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket CLH-SOP-2024-011. Chris Patel argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 35 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: error ratio. Detection we still do not have: break-glass audit in one query. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.17  truncated file

Truncated file. Tell: parser accepts it, matcher invents breaks. We saw the shape around ns-eks-batch-01.internal.northstar.example. Ticket CLH-4811. Rina Das argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 18 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: error ratio. Detection we still do not have: break-glass audit in one query. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

## D.18  clock jump

Clock jump. Tell: windows look closed. We saw the shape around spark-ui.batch.internal.northstar.example. Ticket SOP-2024-011. Priya Nair argued for a wider retry. I argued for a DLQ or a dead stop, depending on the blast radius. Retrying a poison record 26 times just turns a bad payload into CPU. The front of this technical design already takes a position. This row is the scar.

Detection we actually have today: pod restart count. Detection we still do not have: break-glass audit in one query. Owner if it happens at 02:00: on-call, then Chris Patel if it crosses a freeze. I will not put a pager on Aman Kumar personally. The rotation exists.

# Appendix E. Questions from review

These came from the review thread and from hallway pings after July 23, 2024. I wrote the answers I actually gave, not cleaner ones.

### E.1  Who is on the hook for the number?

Helen Cho asked. Answer: Aman Kumar for the measurement. Chris Patel for the call. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.2  Do we need legal?

Marcus Bell asked. Answer: Only for the token question Rina Das already owns. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.3  Can we drop a column in the same release?

Rahul Deshmukh asked. Answer: No. Expand/contract. The SOP says so. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.4  Why not rewrite it?

Diego Alvarez asked. Answer: Because the rewrite is a second product and we have one rotation. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.5  Is GraphQL on the table?

Aman Kumar asked. Answer: Not for this version. We already killed it once. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.6  Can we log the payload?

Chris Patel asked. Answer: Not if it has identifiers we already agreed to keep out. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.7  What happens if Redis is down?

Rina Das asked. Answer: We degrade and we miss the window. That is written down. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.8  What if the client wants it this week?

Priya Nair asked. Answer: Then we cut scope, not review. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.9  Can I paste this in the client channel?

Helen Cho asked. Answer: Redact hosts and tickets first. Then yes. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.10  Who owns the DLQ?

Marcus Bell asked. Answer: The team named in the design. Not 'SRE in general.' I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.11  What is the blast radius of a bad file?

Rahul Deshmukh asked. Answer: The whole drop, until we have row-level checksums. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.12  Did we tell Helen?

Diego Alvarez asked. Answer: If this is Clearhaven, Priya Nair is the path. Do not skip her. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.13  Why string quantities?

Aman Kumar asked. Answer: Because floats lie in inventory and in cash. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.14  Can we bump memory and leave?

Chris Patel asked. Answer: Once. The second bump is a design failure. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.15  Is CLH-PRD-2024-002 still the tracker?

Rina Das asked. Answer: Yes. Do not open a twin ticket and split the trail. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.16  Is the lab number production?

Priya Nair asked. Answer: No. Lab is lab. I labeled it. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.17  Do weekends count?

Helen Cho asked. Answer: Not in the SLA we wrote. People still ask. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.18  Where is the dry-run count?

Marcus Bell asked. Answer: In the ticket comment, and in Appendix C. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.19  Can we ship this without touching spark-ui.batch.internal.northstar.example?

Rahul Deshmukh asked. Answer: No. That box is in the path whether we like it or not. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.20  Is this a SEV1?

Diego Alvarez asked. Answer: Only inside the settlement window, or if PHI leaked. Read the SOP. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.21  Who signs freeze exceptions?

Aman Kumar asked. Answer: Chris Patel or the documented backup. Not a random senior on Slack. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.22  What is the rollback?

Chris Patel asked. Answer: The Helm revision, unless a migrate already expanded a column. Then we roll forward. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.23  Can ops do this without SSH?

Rina Das asked. Answer: Not until the replay PRD ships. Today it is SSH plus a ticket. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

### E.24  Did staging catch it?

Priya Nair asked. Answer: Staging did not, because we under-partitioned it. That is in the incident writeup. I am leaving the short version here so I do not re-litigate it in the next review. If the main body of CLH-TDD-2024-014 contradicts this, update the main body and strike this row.

Index of review questions. Full answers are in the headings above.

| ID | Asked by | Question | Answer (clip) |
| --- | --- | --- | --- |
| E.1 | Helen | Who is on the hook for the number? | Aman Kumar for the measurement. Chris Patel for |
| E.2 | Marcus | Do we need legal? | Only for the token question Rina Das already own |
| E.3 | Rahul | Can we drop a column in the same release? | No. Expand/contract. The SOP says so. |
| E.4 | Diego | Why not rewrite it? | Because the rewrite is a second product and we h |
| E.5 | Aman | Is GraphQL on the table? | Not for this version. We already killed it once. |
| E.6 | Chris | Can we log the payload? | Not if it has identifiers we already agreed to k |
| E.7 | Rina | What happens if Redis is down? | We degrade and we miss the window. That is writt |
| E.8 | Priya | What if the client wants it this week? | Then we cut scope, not review. |
| E.9 | Helen | Can I paste this in the client channel? | Redact hosts and tickets first. Then yes. |
| E.10 | Marcus | Who owns the DLQ? | The team named in the design. Not 'SRE in genera |
| E.11 | Rahul | What is the blast radius of a bad file? | The whole drop, until we have row-level checksum |
| E.12 | Diego | Did we tell Helen? | If this is Clearhaven, Priya Nair is the path. D |
| E.13 | Aman | Why string quantities? | Because floats lie in inventory and in cash. |
| E.14 | Chris | Can we bump memory and leave? | Once. The second bump is a design failure. |
| E.15 | Rina | Is CLH-PRD-2024-002 still the tracker? | Yes. Do not open a twin ticket and split the tra |
| E.16 | Priya | Is the lab number production? | No. Lab is lab. I labeled it. |
| E.17 | Helen | Do weekends count? | Not in the SLA we wrote. People still ask. |
| E.18 | Marcus | Where is the dry-run count? | In the ticket comment, and in Appendix C. |
| E.19 | Rahul | Can we ship this without touching spark-ui.batch | No. That box is in the path whether we like it o |
| E.20 | Diego | Is this a SEV1? | Only inside the settlement window, or if PHI lea |
| E.21 | Aman | Who signs freeze exceptions? | Chris Patel or the documented backup. Not a rand |
| E.22 | Chris | What is the rollback? | The Helm revision, unless a migrate already expa |
| E.23 | Rina | Can ops do this without SSH? | Not until the replay PRD ships. Today it is SSH |
| E.24 | Priya | Did staging catch it? | Staging did not, because we under-partitioned it |

# Appendix F. Commands I actually typed

These are the commands from notes, cleaned of secrets. They assume you already have the VPN and the role in the integration guide. If a command can wreck a freeze window, I say so.

## F.1  spark-ui.batch.internal.northstar.example (CLH-PRD-2024-002)

Use when Chris Patel asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-PRD-2024-002 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-PRD-2024-002.

# CLH-TDD-2024-014 F.1 date -u kubectl -n recon get pods -o wide ¦ head kubectl -n recon logs deploy/patient-api --tail=80 # if you must: kubectl -n recon rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.1 if I linked it, otherwise the deploy SOP named in the related field.

## F.2  ns-eks-batch-01.internal.northstar.example (CLH-TDD-2023-011)

Use when Rina Das asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-TDD-2023-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-TDD-2023-011.

# CLH-TDD-2024-014 F.2 date -u kubectl -n clh-prod get pods -o wide ¦ head kubectl -n clh-prod logs deploy/ingest-api --tail=80 # if you must: kubectl -n clh-prod rollout status deploy/chart-api --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.2 if I linked it, otherwise the deploy SOP named in the related field.

## F.3  spark-ui.batch.internal.northstar.example (CLH-SOP-2024-011)

Use when Priya Nair asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-SOP-2024-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-SOP-2024-011.

# CLH-TDD-2024-014 F.3 date -u kubectl -n recon get pods -o wide ¦ head kubectl -n recon logs deploy/patient-api --tail=80 # if you must: kubectl -n recon rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.3 if I linked it, otherwise the deploy SOP named in the related field.

## F.4  ns-eks-batch-01.internal.northstar.example (CLH-4811)

Use when Helen Cho asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-4811 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-4811.

# CLH-TDD-2024-014 F.4 date -u kubectl -n clh-prod get pods -o wide ¦ head kubectl -n clh-prod logs deploy/ingest-api --tail=80 # if you must: kubectl -n clh-prod rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.4 if I linked it, otherwise the deploy SOP named in the related field.

## F.5  spark-ui.batch.internal.northstar.example (SOP-2024-011)

Use when Marcus Bell asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket SOP-2024-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket SOP-2024-011.

# CLH-TDD-2024-014 F.5 date -u kubectl -n riverview-chart get pods -o wide ¦ head kubectl -n riverview-chart logs deploy/match-engine --tail=80 # if you must: kubectl -n riverview-chart rollout status deploy/chart-api --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.5 if I linked it, otherwise the deploy SOP named in the related field.

## F.6  ns-eks-batch-01.internal.northstar.example (CLH-PRD-2024-002)

Use when Rahul Deshmukh asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-PRD-2024-002 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-PRD-2024-002.

# CLH-TDD-2024-014 F.6 date -u kubectl -n batch get pods -o wide ¦ head kubectl -n batch logs deploy/patient-api --tail=80 # if you must: kubectl -n batch rollout status deploy/chart-api --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.6 if I linked it, otherwise the deploy SOP named in the related field.

## F.7  spark-ui.batch.internal.northstar.example (CLH-TDD-2023-011)

Use when Diego Alvarez asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-TDD-2023-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-TDD-2023-011.

# CLH-TDD-2024-014 F.7 date -u kubectl -n oakridge-inv get pods -o wide ¦ head kubectl -n oakridge-inv logs deploy/inventory-api --tail=80 # if you must: kubectl -n oakridge-inv rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.7 if I linked it, otherwise the deploy SOP named in the related field.

## F.8  ns-eks-batch-01.internal.northstar.example (CLH-SOP-2024-011)

Use when Aman Kumar asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-SOP-2024-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-SOP-2024-011.

# CLH-TDD-2024-014 F.8 date -u kubectl -n recon get pods -o wide ¦ head kubectl -n recon logs deploy/patient-api --tail=80 # if you must: kubectl -n recon rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.8 if I linked it, otherwise the deploy SOP named in the related field.

## F.9  spark-ui.batch.internal.northstar.example (CLH-4811)

Use when Chris Patel asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-4811 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-4811.

# CLH-TDD-2024-014 F.9 date -u kubectl -n clh-prod get pods -o wide ¦ head kubectl -n clh-prod logs deploy/inventory-api --tail=80 # if you must: kubectl -n clh-prod rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.9 if I linked it, otherwise the deploy SOP named in the related field.

## F.10  ns-eks-batch-01.internal.northstar.example (SOP-2024-011)

Use when Rina Das asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket SOP-2024-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket SOP-2024-011.

# CLH-TDD-2024-014 F.10 date -u kubectl -n riverview-chart get pods -o wide ¦ head kubectl -n riverview-chart logs deploy/ingest-api --tail=80 # if you must: kubectl -n riverview-chart rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.10 if I linked it, otherwise the deploy SOP named in the related field.

## F.11  spark-ui.batch.internal.northstar.example (CLH-PRD-2024-002)

Use when Priya Nair asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-PRD-2024-002 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-PRD-2024-002.

# CLH-TDD-2024-014 F.11 date -u kubectl -n riverview-chart get pods -o wide ¦ head kubectl -n riverview-chart logs deploy/match-engine --tail=80 # if you must: kubectl -n riverview-chart rollout status deploy/chart-api --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.11 if I linked it, otherwise the deploy SOP named in the related field.

## F.12  ns-eks-batch-01.internal.northstar.example (CLH-TDD-2023-011)

Use when Helen Cho asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-TDD-2023-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-TDD-2023-011.

# CLH-TDD-2024-014 F.12 date -u kubectl -n oakridge-inv get pods -o wide ¦ head kubectl -n oakridge-inv logs deploy/patient-api --tail=80 # if you must: kubectl -n oakridge-inv rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.12 if I linked it, otherwise the deploy SOP named in the related field.

## F.13  spark-ui.batch.internal.northstar.example (CLH-SOP-2024-011)

Use when Marcus Bell asks you to look at spark-ui.batch.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-SOP-2024-011 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-SOP-2024-011.

# CLH-TDD-2024-014 F.13 date -u kubectl -n recon get pods -o wide ¦ head kubectl -n recon logs deploy/ingest-api --tail=80 # if you must: kubectl -n recon rollout status deploy/break-svc --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.13 if I linked it, otherwise the deploy SOP named in the related field.

## F.14  ns-eks-batch-01.internal.northstar.example (CLH-4811)

Use when Rahul Deshmukh asks you to look at ns-eks-batch-01.internal.northstar.example and you are not trying to be a hero. Preconditions: ticket CLH-4811 exists, you are on-call or Chris Patel knows, and you are not inside a no-deploy window unless this is a SEV1. If the first command fails, stop. Do not chain five more because you are already in the shell.

Read-only first. Ticket CLH-4811.

# CLH-TDD-2024-014 F.14 date -u kubectl -n batch get pods -o wide ¦ head kubectl -n batch logs deploy/inventory-api --tail=80 # if you must: kubectl -n batch rollout status deploy/chart-api --timeout=90s # do not apply from a laptop against prod without the SOP change ticket

If that looks wrong, capture output to the ticket, not to a private file. I have lost too many 'I'll paste it later' sessions. Rollback path is Appendix G row G.14 if I linked it, otherwise the deploy SOP named in the related field.

# Appendix G. Action register

This is the list I kept so Chris Patel could see unfinished work without reading Slack. Status 'Won't' means we discussed it and refused, not that we forgot. Owners are people, not team names.

Action register for CLH-TDD-2024-014.

| ID | Date | Owner | Ticket | Status | Action |
| --- | --- | --- | --- | --- | --- |
| G.1 | 2024-07-03 | Rina Das | CLH-PRD-2024-002 | Open | Document the freeze window in the SOP. |
| G.2 | 2024-07-06 | Priya Nair | CLH-TDD-2023-011 | Done | Ask legal about the token. Do not guess. |
| G.3 | 2024-07-09 | Helen Cho | CLH-SOP-2024-011 | Done | Kill the 60s poller idea if it comes back. |
| G.4 | 2024-07-12 | Marcus Bell | CLH-4811 | Waiting | Write the dry-run count into the ticket. |
| G.5 | 2024-07-15 | Rahul Deshmukh | SOP-2024-011 | Waiting | Partition the staging topic so rebalance tests mean something. |
| G.6 | 2024-07-18 | Diego Alvarez | CLH-PRD-2024-002 | Blocked | Write the dry-run count into the ticket. |
| G.7 | 2024-07-21 | Aman Kumar | CLH-TDD-2023-011 | Done | Move the AMI work off the critical path. |
| G.8 | 2024-07-24 | Chris Patel | CLH-SOP-2024-011 | Open | Redact the dump before it leaves the VLAN. |
| G.9 | 2024-07-27 | Rina Das | CLH-4811 | Won't | Partition the staging topic so rebalance tests mean something. |
| G.10 | 2024-07-30 | Priya Nair | SOP-2024-011 | Done | Put a permalink on the lag board, not a screenshot. |
| G.11 | 2024-08-02 | Helen Cho | CLH-PRD-2024-002 | Waiting | Add the uniqueness check before upsert. |
| G.12 | 2024-08-05 | Marcus Bell | CLH-TDD-2023-011 | Open | Ask legal about the token. Do not guess. |
| G.13 | 2024-08-08 | Rahul Deshmukh | CLH-SOP-2024-011 | Blocked | Write the dry-run count into the ticket. |
| G.14 | 2024-08-11 | Diego Alvarez | CLH-4811 | Open | Document the freeze window in the SOP. |
| G.15 | 2024-08-14 | Aman Kumar | SOP-2024-011 | Won't | Add the uniqueness check before upsert. |
| G.16 | 2024-08-17 | Chris Patel | CLH-PRD-2024-002 | Done | Document the freeze window in the SOP. |
| G.17 | 2024-08-20 | Rina Das | CLH-TDD-2023-011 | Done | Put a permalink on the lag board, not a screenshot. |
| G.18 | 2024-08-23 | Priya Nair | CLH-SOP-2024-011 | Done | Partition the staging topic so rebalance tests mean something. |
| G.19 | 2024-08-26 | Helen Cho | CLH-4811 | Blocked | Move the AMI work off the critical path. |
| G.20 | 2024-08-29 | Marcus Bell | SOP-2024-011 | Blocked | Redact the dump before it leaves the VLAN. |
| G.21 | 2024-09-01 | Rahul Deshmukh | CLH-PRD-2024-002 | Waiting | Document the freeze window in the SOP. |
| G.22 | 2024-09-04 | Diego Alvarez | CLH-TDD-2023-011 | Waiting | Move the AMI work off the critical path. |
| G.23 | 2024-09-07 | Aman Kumar | CLH-SOP-2024-011 | Waiting | Add the uniqueness check before upsert. |
| G.24 | 2024-09-10 | Chris Patel | CLH-4811 | Won't | Sunset the old field after the contract test goes green. |
| G.25 | 2024-09-13 | Rina Das | SOP-2024-011 | Waiting | Redact the dump before it leaves the VLAN. |
| G.26 | 2024-09-16 | Priya Nair | CLH-PRD-2024-002 | Open | Partition the staging topic so rebalance tests mean something. |
| G.27 | 2024-09-19 | Helen Cho | CLH-TDD-2023-011 | Done | Partition the staging topic so rebalance tests mean something. |
| G.28 | 2024-09-22 | Marcus Bell | CLH-SOP-2024-011 | Won't | Write the dry-run count into the ticket. |

If you close a row, say so on CLH-PRD-2024-002 and here. Do not close rows because the sprint ended. Close them because the production path changed.

# Appendix H. Shift notes

Handoff notes I would actually paste into the on-call doc. They are dated relative to July 23, 2024.

## H.1  2024-07-13  Aman Kumar -> Chris Patel

Handoff July 13, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-4811). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-4811 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.2  2024-07-17  Chris Patel -> Rina Das

Handoff July 17, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (SOP-2024-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: SOP-2024-011 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.3  2024-07-21  Rina Das -> Priya Nair

Handoff July 21, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-PRD-2024-002). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-PRD-2024-002 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.4  2024-07-25  Priya Nair -> Helen Cho

Handoff July 25, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (CLH-TDD-2023-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-TDD-2023-011 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.5  2024-07-29  Helen Cho -> Marcus Bell

Handoff July 29, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-SOP-2024-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-SOP-2024-011 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.6  2024-08-02  Marcus Bell -> Rahul Deshmukh

Handoff August 2, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (CLH-4811). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-4811 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.7  2024-08-06  Rahul Deshmukh -> Diego Alvarez

Handoff August 6, 2024. Quiet except spark-ui.batch.internal.northstar.example (SOP-2024-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: SOP-2024-011 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.8  2024-08-10  Diego Alvarez -> Aman Kumar

Handoff August 10, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (CLH-PRD-2024-002). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-PRD-2024-002 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.9  2024-08-14  Aman Kumar -> Chris Patel

Handoff August 14, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-TDD-2023-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-TDD-2023-011 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.10  2024-08-18  Chris Patel -> Rina Das

Handoff August 18, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (CLH-SOP-2024-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-SOP-2024-011 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.11  2024-08-22  Rina Das -> Priya Nair

Handoff August 22, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-4811). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-4811 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.12  2024-08-26  Priya Nair -> Helen Cho

Handoff August 26, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (SOP-2024-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: SOP-2024-011 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.13  2024-08-30  Helen Cho -> Marcus Bell

Handoff August 30, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-PRD-2024-002). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-PRD-2024-002 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.14  2024-09-03  Marcus Bell -> Rahul Deshmukh

Handoff September 3, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (CLH-TDD-2023-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-TDD-2023-011 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.15  2024-09-07  Rahul Deshmukh -> Diego Alvarez

Handoff September 7, 2024. Quiet except spark-ui.batch.internal.northstar.example (CLH-SOP-2024-011). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' spark-ui.batch.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-SOP-2024-011 on spark-ui.batch.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

## H.16  2024-09-11  Diego Alvarez -> Aman Kumar

Handoff September 11, 2024. Quiet except ns-eks-batch-01.internal.northstar.example (CLH-4811). I left the lag query in the saved folder, not in my head. If it pages, read Appendix D before you scale replicas. Customer-facing path: Priya Nair if this is their account, else do not improvise a status page. I did not deploy. I did not 'just bounce' ns-eks-batch-01.internal.northstar.example. Coffee note: the 03 vs 3 footgun is still real if this is Oakridge. PHI rules still real if this is Riverview. Freeze still real if this is Clearhaven after 16:00 ET on a settlement day.

Open: CLH-4811 on ns-eks-batch-01.internal.northstar.example.

Do not: deploy without Chris Patel.

Do: write the count in the ticket before you leave.

SEV1 rule: settlement window or PHI. Everything else can wait 12 minutes for a second set of eyes.

Overflow note 1 (2024-07-23, CLH-PRD-2024-002). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 6 minutes on it. Sample size 2012. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 1. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.

Overflow note 2 (2024-07-24, CLH-TDD-2023-011). Diego Alvarez pinged about spark-ui.batch.internal.northstar.example. I spent 65 minutes on it. Sample size 6091. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 2. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Diego Alvarez can close this overflow when the main action register row is done. Until then it stays.

Overflow note 3 (2024-07-25, CLH-SOP-2024-011). Aman Kumar pinged about ns-eks-batch-01.internal.northstar.example. I spent 79 minutes on it. Sample size 2914. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 3. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Aman Kumar can close this overflow when the main action register row is done. Until then it stays.

Overflow note 4 (2024-07-26, CLH-4811). Chris Patel pinged about spark-ui.batch.internal.northstar.example. I spent 66 minutes on it. Sample size 6108. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 4. If those numbers diverge, believe the dashboard and file CLH-4811. Chris Patel can close this overflow when the main action register row is done. Until then it stays.

Overflow note 5 (2024-07-27, SOP-2024-011). Rina Das pinged about ns-eks-batch-01.internal.northstar.example. I spent 21 minutes on it. Sample size 4563. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 5. If those numbers diverge, believe the dashboard and file SOP-2024-011. Rina Das can close this overflow when the main action register row is done. Until then it stays.

Overflow note 6 (2024-07-28, CLH-PRD-2024-002). Priya Nair pinged about spark-ui.batch.internal.northstar.example. I spent 59 minutes on it. Sample size 936. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 6. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Priya Nair can close this overflow when the main action register row is done. Until then it stays.

Overflow note 7 (2024-07-29, CLH-TDD-2023-011). Helen Cho pinged about ns-eks-batch-01.internal.northstar.example. I spent 75 minutes on it. Sample size 4364. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 7. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Helen Cho can close this overflow when the main action register row is done. Until then it stays.

Overflow note 8 (2024-07-30, CLH-SOP-2024-011). Marcus Bell pinged about spark-ui.batch.internal.northstar.example. I spent 54 minutes on it. Sample size 1185. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 8. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Marcus Bell can close this overflow when the main action register row is done. Until then it stays.

Overflow note 9 (2024-07-31, CLH-4811). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 52 minutes on it. Sample size 5636. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 9. If those numbers diverge, believe the dashboard and file CLH-4811. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.

Overflow note 10 (2024-08-01, SOP-2024-011). Diego Alvarez pinged about spark-ui.batch.internal.northstar.example. I spent 42 minutes on it. Sample size 408. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 10. If those numbers diverge, believe the dashboard and file SOP-2024-011. Diego Alvarez can close this overflow when the main action register row is done. Until then it stays.

Overflow note 11 (2024-08-02, CLH-PRD-2024-002). Aman Kumar pinged about ns-eks-batch-01.internal.northstar.example. I spent 44 minutes on it. Sample size 4257. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 11. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Aman Kumar can close this overflow when the main action register row is done. Until then it stays.

Overflow note 12 (2024-08-03, CLH-TDD-2023-011). Chris Patel pinged about spark-ui.batch.internal.northstar.example. I spent 58 minutes on it. Sample size 3636. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 12. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Chris Patel can close this overflow when the main action register row is done. Until then it stays.

Overflow note 13 (2024-08-04, CLH-SOP-2024-011). Rina Das pinged about ns-eks-batch-01.internal.northstar.example. I spent 35 minutes on it. Sample size 3774. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 13. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Rina Das can close this overflow when the main action register row is done. Until then it stays.

Overflow note 14 (2024-08-05, CLH-4811). Priya Nair pinged about spark-ui.batch.internal.northstar.example. I spent 10 minutes on it. Sample size 8810. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 14. If those numbers diverge, believe the dashboard and file CLH-4811. Priya Nair can close this overflow when the main action register row is done. Until then it stays.

Overflow note 15 (2024-08-06, SOP-2024-011). Helen Cho pinged about ns-eks-batch-01.internal.northstar.example. I spent 9 minutes on it. Sample size 3640. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 15. If those numbers diverge, believe the dashboard and file SOP-2024-011. Helen Cho can close this overflow when the main action register row is done. Until then it stays.

Overflow note 16 (2024-08-07, CLH-PRD-2024-002). Marcus Bell pinged about spark-ui.batch.internal.northstar.example. I spent 21 minutes on it. Sample size 8895. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 16. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Marcus Bell can close this overflow when the main action register row is done. Until then it stays.

Overflow note 17 (2024-08-08, CLH-TDD-2023-011). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 57 minutes on it. Sample size 6310. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 17. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.

Overflow note 18 (2024-08-09, CLH-SOP-2024-011). Diego Alvarez pinged about spark-ui.batch.internal.northstar.example. I spent 35 minutes on it. Sample size 556. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 18. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Diego Alvarez can close this overflow when the main action register row is done. Until then it stays.

Overflow note 19 (2024-08-10, CLH-4811). Aman Kumar pinged about ns-eks-batch-01.internal.northstar.example. I spent 11 minutes on it. Sample size 1737. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 19. If those numbers diverge, believe the dashboard and file CLH-4811. Aman Kumar can close this overflow when the main action register row is done. Until then it stays.

Overflow note 20 (2024-08-11, SOP-2024-011). Chris Patel pinged about spark-ui.batch.internal.northstar.example. I spent 30 minutes on it. Sample size 3903. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 20. If those numbers diverge, believe the dashboard and file SOP-2024-011. Chris Patel can close this overflow when the main action register row is done. Until then it stays.

Overflow note 21 (2024-08-12, CLH-PRD-2024-002). Rina Das pinged about ns-eks-batch-01.internal.northstar.example. I spent 53 minutes on it. Sample size 7595. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 21. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Rina Das can close this overflow when the main action register row is done. Until then it stays.

Overflow note 22 (2024-08-13, CLH-TDD-2023-011). Priya Nair pinged about spark-ui.batch.internal.northstar.example. I spent 17 minutes on it. Sample size 7692. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 22. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Priya Nair can close this overflow when the main action register row is done. Until then it stays.

Overflow note 23 (2024-08-14, CLH-SOP-2024-011). Helen Cho pinged about ns-eks-batch-01.internal.northstar.example. I spent 83 minutes on it. Sample size 3538. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 23. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Helen Cho can close this overflow when the main action register row is done. Until then it stays.

Overflow note 24 (2024-08-15, CLH-4811). Marcus Bell pinged about spark-ui.batch.internal.northstar.example. I spent 38 minutes on it. Sample size 4455. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 24. If those numbers diverge, believe the dashboard and file CLH-4811. Marcus Bell can close this overflow when the main action register row is done. Until then it stays.

Overflow note 25 (2024-08-16, SOP-2024-011). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 5 minutes on it. Sample size 6861. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 25. If those numbers diverge, believe the dashboard and file SOP-2024-011. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.

Overflow note 26 (2024-08-17, CLH-PRD-2024-002). Diego Alvarez pinged about spark-ui.batch.internal.northstar.example. I spent 59 minutes on it. Sample size 798. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 26. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Diego Alvarez can close this overflow when the main action register row is done. Until then it stays.

Overflow note 27 (2024-08-18, CLH-TDD-2023-011). Aman Kumar pinged about ns-eks-batch-01.internal.northstar.example. I spent 68 minutes on it. Sample size 6711. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 27. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Aman Kumar can close this overflow when the main action register row is done. Until then it stays.

Overflow note 28 (2024-08-19, CLH-SOP-2024-011). Chris Patel pinged about spark-ui.batch.internal.northstar.example. I spent 65 minutes on it. Sample size 8562. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 28. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Chris Patel can close this overflow when the main action register row is done. Until then it stays.

Overflow note 29 (2024-08-20, CLH-4811). Rina Das pinged about ns-eks-batch-01.internal.northstar.example. I spent 55 minutes on it. Sample size 4428. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 29. If those numbers diverge, believe the dashboard and file CLH-4811. Rina Das can close this overflow when the main action register row is done. Until then it stays.

Overflow note 30 (2024-08-21, SOP-2024-011). Priya Nair pinged about spark-ui.batch.internal.northstar.example. I spent 54 minutes on it. Sample size 1946. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 30. If those numbers diverge, believe the dashboard and file SOP-2024-011. Priya Nair can close this overflow when the main action register row is done. Until then it stays.

Overflow note 31 (2024-08-22, CLH-PRD-2024-002). Helen Cho pinged about ns-eks-batch-01.internal.northstar.example. I spent 23 minutes on it. Sample size 8797. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 31. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Helen Cho can close this overflow when the main action register row is done. Until then it stays.

Overflow note 32 (2024-08-23, CLH-TDD-2023-011). Marcus Bell pinged about spark-ui.batch.internal.northstar.example. I spent 56 minutes on it. Sample size 6023. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 32. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Marcus Bell can close this overflow when the main action register row is done. Until then it stays.

Overflow note 33 (2024-08-24, CLH-SOP-2024-011). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 12 minutes on it. Sample size 3236. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 33. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.

Overflow note 34 (2024-08-25, CLH-4811). Diego Alvarez pinged about spark-ui.batch.internal.northstar.example. I spent 38 minutes on it. Sample size 2890. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 34. If those numbers diverge, believe the dashboard and file CLH-4811. Diego Alvarez can close this overflow when the main action register row is done. Until then it stays.

Overflow note 35 (2024-08-26, SOP-2024-011). Aman Kumar pinged about ns-eks-batch-01.internal.northstar.example. I spent 5 minutes on it. Sample size 5415. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 35. If those numbers diverge, believe the dashboard and file SOP-2024-011. Aman Kumar can close this overflow when the main action register row is done. Until then it stays.

Overflow note 36 (2024-08-27, CLH-PRD-2024-002). Chris Patel pinged about spark-ui.batch.internal.northstar.example. I spent 16 minutes on it. Sample size 6310. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 36. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Chris Patel can close this overflow when the main action register row is done. Until then it stays.

Overflow note 37 (2024-08-28, CLH-TDD-2023-011). Rina Das pinged about ns-eks-batch-01.internal.northstar.example. I spent 90 minutes on it. Sample size 1038. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 37. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Rina Das can close this overflow when the main action register row is done. Until then it stays.

Overflow note 38 (2024-08-29, CLH-SOP-2024-011). Priya Nair pinged about spark-ui.batch.internal.northstar.example. I spent 21 minutes on it. Sample size 4539. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 38. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Priya Nair can close this overflow when the main action register row is done. Until then it stays.

Overflow note 39 (2024-08-30, CLH-4811). Helen Cho pinged about ns-eks-batch-01.internal.northstar.example. I spent 87 minutes on it. Sample size 1888. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 39. If those numbers diverge, believe the dashboard and file CLH-4811. Helen Cho can close this overflow when the main action register row is done. Until then it stays.

Overflow note 40 (2024-08-31, SOP-2024-011). Marcus Bell pinged about spark-ui.batch.internal.northstar.example. I spent 56 minutes on it. Sample size 6155. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 40. If those numbers diverge, believe the dashboard and file SOP-2024-011. Marcus Bell can close this overflow when the main action register row is done. Until then it stays.

Overflow note 41 (2024-09-01, CLH-PRD-2024-002). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 68 minutes on it. Sample size 6024. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 41. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.

Overflow note 42 (2024-09-02, CLH-TDD-2023-011). Diego Alvarez pinged about spark-ui.batch.internal.northstar.example. I spent 26 minutes on it. Sample size 3481. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 42. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Diego Alvarez can close this overflow when the main action register row is done. Until then it stays.

Overflow note 43 (2024-09-03, CLH-SOP-2024-011). Aman Kumar pinged about ns-eks-batch-01.internal.northstar.example. I spent 13 minutes on it. Sample size 5694. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 43. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Aman Kumar can close this overflow when the main action register row is done. Until then it stays.

Overflow note 44 (2024-09-04, CLH-4811). Chris Patel pinged about spark-ui.batch.internal.northstar.example. I spent 82 minutes on it. Sample size 8775. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 44. If those numbers diverge, believe the dashboard and file CLH-4811. Chris Patel can close this overflow when the main action register row is done. Until then it stays.

Overflow note 45 (2024-09-05, SOP-2024-011). Rina Das pinged about ns-eks-batch-01.internal.northstar.example. I spent 21 minutes on it. Sample size 2190. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 45. If those numbers diverge, believe the dashboard and file SOP-2024-011. Rina Das can close this overflow when the main action register row is done. Until then it stays.

Overflow note 46 (2024-09-06, CLH-PRD-2024-002). Priya Nair pinged about spark-ui.batch.internal.northstar.example. I spent 21 minutes on it. Sample size 7822. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 46. If those numbers diverge, believe the dashboard and file CLH-PRD-2024-002. Priya Nair can close this overflow when the main action register row is done. Until then it stays.

Overflow note 47 (2024-09-07, CLH-TDD-2023-011). Helen Cho pinged about ns-eks-batch-01.internal.northstar.example. I spent 4 minutes on it. Sample size 5457. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 1. If those numbers diverge, believe the dashboard and file CLH-TDD-2023-011. Helen Cho can close this overflow when the main action register row is done. Until then it stays.

Overflow note 48 (2024-09-08, CLH-SOP-2024-011). Marcus Bell pinged about spark-ui.batch.internal.northstar.example. I spent 17 minutes on it. Sample size 6649. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on spark-ui.batch.internal.northstar.example used the same dashboard as Appendix B week 2. If those numbers diverge, believe the dashboard and file CLH-SOP-2024-011. Marcus Bell can close this overflow when the main action register row is done. Until then it stays.

Overflow note 49 (2024-09-09, CLH-4811). Rahul Deshmukh pinged about ns-eks-batch-01.internal.northstar.example. I spent 13 minutes on it. Sample size 7596. This did not change the recommendation in the main body. I am recording it so the next person does not think we never looked. If you need a narrative, start from CLH-PRD-2024-002 and only then come here. No screenshot. Permalink. No payload paste. I am still Aman Kumar, still on Clearhaven, still treating Historical backfill of 2019-2022 legs into partitioned recon tables as the thing we owe the reader first. The check on ns-eks-batch-01.internal.northstar.example used the same dashboard as Appendix B week 3. If those numbers diverge, believe the dashboard and file CLH-4811. Rahul Deshmukh can close this overflow when the main action register row is done. Until then it stays.